TOWN OF LEOLA

Dave Roberts, Chairman715-935-1363

Greg Sager, Supervisor 715323-3254; Bruce Duellman, Supervisor 414-640-6899

Town Website at www.townofleolawi.com

Town Board Special Meeting

Town Hall 170 Apache Lane, Plainfield WI 54966

Wednesday Jul 8, 2026

At 6:00pm

MINUTES

Call to Order

Pledge of Allegiance

Approve Minutes of Jun 17, 2026

Citizen Input:

Jeff Alborn is concerned on the road grading on because UTV/ATV have to ride on the right side of the road and the grading is in horrible condition. Chairman Roberts will take a look at the roads and will get it taken care of

Peggy Heuer asked about the 6th road project. Chairman Roberts stated that we will be discussing in the meeting.

Kevin Heuer asked about the culverts went from 5 footers and now we have 4 footers. Peggy stated that we had many conversations on the size and Chairman Roberts stated that they were spec at 4 footers and that is how he ordered them that. Scott the engineer stated that it shouldn’t make that much of a difference

New Business:

- Discuss with possible action-6th Ave Road project.

Scott from Synder and Lempke Trucking were present and gave an update to the road construction.

* They have installed the 3 culvers.

* Started pulverizing the section on 73. With that they have discovered the in a few spots that they have a problem. The peat has caused an issue. They are proposing to pivot and instead of undercutting they will just raise the road with rock which should help.  But with the changes will change the price.

Scott from Synder is asking to make the change to raise the road instead of undercutting.

Boards decision is as following Greg Sager made motion to put rock on top and hold off on what doesn’t have to be done yet. Chairman Roberts second.

Motion to adjourn: Bruce Duellman made motion to adjourn the meeting at 7:06 by and Greg Sager seconded by

Posted

Skeeter Fahser

Clerk for Town of Leola