4-20-26 Meeting Notes – actions

- COMMUNICATIONS

- PDW Report

  - Dave to get pricing on zero turn mower w/ small trailer

  - Dave ok to order patch material (12 5-gallon buckets)

  - Deve to get information on tool box and general mechanics tool kit

  - Freezer – looking at a surplus sale in fall

  - Toilet, keep for bathrooms in Kiwanis park

  - OK to order another faucet for men’s bathroom

- Clerk’s Report

- Grant Reports

- Water

  - Final ARPA draw submitted (rec’d 4/21) sent email to Kasia confirming payment receipt.  Discussed generator and questions Dave had.  Next meeting is May 15th.  I sent Dave information regarding the meeting.

- Sewer

  - Greg attended meeting.  Stated that ARPA grant closed out.  They presented CE8 to Stephenie and will email documentation to the town.  The remaining request will finish out the MCEP, SRF-A, and SRF-B.  The SRF-A loan will be forgiven once the loans are closed.  The ponds are still too low to discharge.  Dave will monitor and let Greg know when we are ready to discharge.  Then Greg will go over the procedure with Dave.

- Accountant’s Report

- Bank Reconciliation

- Year to Date Budget to Actual – Lorri asked council to review the budget to actual and try to use the budgeted funds prior to year end.  Specifically discussed funds for parks, shop.

- Warrant Report

- Mayor’s Report

  - Council agreed to send Cody letter regarding sewer.  Stephenie talked to Core and they will look at information regarding discharge of porta-potties into the sewer lagoons.  Lorri to prep letter for Stephenie to sign.

- Letters to the Council

- NEW BUSINESS

  - Motion to accept resignation of Clerk – no further action

  - Motion to approve Clerk Job Description – Approved, Stephanie to get position advertised.  Lorri indicated that she would like to be done in 12-15 months after 2026 audit is completed.

- Motion to Hire PWD (Public Works Director) – no further action

- Motion to approve Energy Efficiency and Conservation Block Grant with DEQ – approved, Bjorn is PM for this project and has information regarding procurement direction.  Funds MUST BE SPENT by October 31, 2026

- Motion to approve Montana’s 250 Scholarship for the Town of Denton – approved.  Stephenie to get a town and public committee to decide on how to spend funds.

- Discuss New Workers Comp 26/27 – Bring to May meeting as a motion.  Recommended we go with LI.

- Motion to increase Town’s responsibility for Employee’s Health Benefits 26/27 – approved a contribution of $725 per moth starting July 2026.  Need to confirm with Stephenie how to handle April contributions for Dave.

- Motion to Change requirement of working hours for Employee Health Benefits – discussed with council.  We can’t make the change til the 27-28 FY. So tabled til the October 27 meeting.  Questions were about if Town would contribute and how mch.

- Motion to Update Town Hall Rental Agreement – Stephenie to review agreement and bring to the next meeting.

- Business Licenses for the town § 110.04 – Tabled indefinitely.  Council agreed that we should do it, but concern on how to enforce.

- Motion to dedicate a place for tents at the pool park away from the sprinkler systems including signage –

    - Stephenie and Dave to identify area and buy signs.  Concerned about the trees.  Trees – Dave to get quotes to tram/remove trees in park and/or trim trees in the right-of-ways.  Dave may be able to trim some branches, but won’t remove big trees.

    - Other – Bjorn asked for quote on gazebo repairs.

    - Dave stated we needed to replace the basketball hoop in the park.

- Discussion regarding Parks and Baseball fields –

    - Stephenie to research cost of updating/fixing dug-outs and removing green inside the baseball diamond area.

- Motion to allow hedges trimmed back by property owner at baseball fields (Letter included) – approved.  Stephenie to let Rapstad’s know.

- Motion to grade drive at 1400 Main Ave  approved.  Stephenie to coordinate.

- Motion to accept Nutra Lawn proposal to fertilize 3 parks. Approved.  Lorri filled out paperwork.  Needs to get mailed to Nutralawn

- Motion to approve FY 2025 Audit Findings -approved.  Lorri to send letter to auditors.

- Motion to approve Hach quote for additional field services. – approved.  Need to send email to Hach and sign agreement.

- Motion to approve purchase of Asphalt Patching Material – approved.  However, Bjorn, Stephenie,  and/or Dave to reach out to Sletten to see who is doing paving for the bridge projects and see if we can get quote from asphalt company when they are doing the bridges.

Other – Bjorn asked for quote on gazebo repairs.

X.	        CONTINUING BUSINESS

  - Motion to approve a town website vendor/proposal approved.

    - Stephanie sent mayor email link to approve the purchase.  I assume we will get a bill and pay in May.  Stephanie will be the PM for this effort and will take the lead on the development of the website.  Council agreed upon the email change.  Lorri will work with Stephanie to implement.

  - East Door Repair –

    - Stephenie is getting a quote to repair the latch on the door.  She will also have them look at the doors on the shop and the fire hall.

  - Update on Review of Levee and Hydrologic Assessment with USACE and Montana Silver Jackets Program

    - Waiting to hear from gov’t on next steps.  Need to identify a lead PM.

  - Cemetery Sign

    - Stephenie to follow-up.  Council would like fixed by Memorial day.

  - Town Property Leases (pasture/arena/old FFA)

    - Pasture – Bjorn would like the lease to be Jan – Dec with option for 1 yr lease and 5 yr lease.

    - Arena – Bjorn stated that other groups want to rent it.  Lorri discussed the need for event insurance and that it isn’t cost effective for 1 event.  RW put thousands into the sand, so don’t want to use if for non-rodeo events.  Discussed if individuals could ride in it through “reservation system” available on the town website.

    - Old FFA – Not sure of the direction.  FFA needs to clean up the area and town needs to maintain if not rented out.  I am not sure who maintained the area before FFA started using it.

XI.	         OTHER

- Fix or replace seal on faucet of Ladies room sink – done, order one for Men’s bathroom.  Also talk to Stephenie about the sink in the kitchen.

- Development of Town Procurement Policy – present to May meeting as a motion.  Reviewed document and recommend adding language for “regular” costs.  Also discussed need for public hearings for related parties when we renew 26-27 rate schedules, etc.

- Water Committee investigate alternative options for Chlorine/Fluoride treatment for water – Beau to research and be lead PM.

- Outdoor Message Center – Stephenie to bring proposal to council at later meeting.

- Replacing outdoor garbages – Stephenie to bring proposal to council at later meeting.

- Replace gravel at park with rubber mulch to meet ADA Compliance – council agreed it was necessary.  Need to get measurements for a quote and to get a quote.  (where did we get the stuff for the park?)

XII.	           APPROVE CLAIMS #  claims approved except for road crossing claim.  Stephenie to reach out to company and ask for them to fix as the product is barely able to be seen.

NEXT MEETING: MONDAY, May 18, 2026 AT 7:00 p.m.

FUTURE AGENDA ITEMS:

Work Comp contract

Procurement Policy approval